**Release Plan**

**Heading:**

* Document name: “Release Plan”
* Product name: “Sandwich Story”
* Team name: “The Sandwich Guys”
* Release name: SandwichStory\_Ver1
* Release date: July 27, 2017
* Revision number: 1
* Revision Date: July 17, 2017

**High Level Goals:**

Our first high level goal is to create an interactive menu that allows the user to create new unique recipe(s) with the ability to choice to either save the newly added sandwich to their favorites list or upload it to the database.

Our second high level goal is to create a database where the user(s) have the option to either upload new sandwich recipe(s) or downloading previously existing sandwich recipe(s).

**User stories for release:**

*(Note: we used a scale from 1 - 20, 1 being the lowest and 20 being highest effort)*

* Sprint 1
  + (10 points) User Story 1: As a user, I would like to access a list of my saved recipes so I can recall my desired recipes at any time.
  + (8 points) User Story 2: As a user, I would like to be able to create new recipes with my own ingredients so that I can save recipes I have made myself.
  + (5 points) User Story 3: As a user, I would like to able to edit my recipes so that I can make modifications to recipe if needed.
  + (6 points) User Story 4: As a user, I would like to be able to delete recipes so that I may remove recipes I no longer have interest in.
  + (16 points) User Story 5: As a user, I would like to be able to share my recipes so I can show my creativity with other users.
* Sprint 2
  + (12 points) User Story 1: As a user, I would like to be able to add other user created recipes to my list so that I have quick access to good recipes besides the ones I have created.
  + (12 points) User Story 2: As a user, I would like to view traditional recipes so that I have easy access to simple recipes.
* Sprint 3
  + (13 points) User Story 1: As a user, I would like to be able to have a stable database to store and search for sandwiches so that I can be connected with the users of the Sandwich Story app
  + (9 points) User Story 2: As a user, I’d like to be able to search for recipes based on keywords so I can easily find recipes I’m looking for.
  + (4 points) User Story 3: As a user, I would like to use a smooth, bug-free application.
  + (3 points) User Story 4: As a user, I want to have an app that is aesthetically pleasing so that I will have an even better experience using the app

98 Total User Story Points

**Product Backlog:**

1. As a user, I’d like to have access to nutritional information such as the calorie count for the recipes so that I have an idea about the nutritional value of the food I’m eating.
2. As a user, I’d like to be able to easily adjust the number of servings I’m making and view the amount of each ingredient adjusted to this value.
3. As a user, I’d like to be able to organize my recipes based on options such as “hot” “cold”, etc.
4. As a user, I’d like to be able to rate recipes and see how others have rated recipes so I know which are best.
5. As a user, I would like to be able to filter recipes so I can easily narrow down the recipes closer to what I am looking for.