**Sprint 1 Report**

***Sandwich Story***

***Members: Alex Williamson(PO), Chris Hahn(SM), Celine Peña,***

***Davie Truong, David Stewart, Matthew Diep***

**Actions to stop doing:**

We decided we need to stop spending so much time during meetings trying to figure out the little details on how things will be implemented before we actually start doing them. As a team, we have gotten distracted by the small details of what we could put into the project instead of working on the project itself. Therefore, we are now trying to look at the overall picture of the application.

Also, we would like to stop underestimating the tasks that we have outlined for the sprint. In our sprint 1 planning, we underestimated some tasks to be simpler and easier than they really were, so we weren’t able to stay exactly on schedule. Now that we are aware of this, we are going to be more careful and considerate of potential blockers when we plan sprint 2.

**Actions to start doing:**

As a team, we would like to have more efficient and focused scrum meetings. We have found that it is easy to get off topic or talk about a certain topic regarding the application for an extended amount of time. Of course when this happens, we lose a good chunk of our team work time, which is limited and very important to getting this application working.

To further help with this, we are going to add at least more long meeting into our sprint. We have found that we are able to accomplish a good amount during these meetings, so adding one more to the sprint week should put us right where we need to be for the sprint.

**Actions to keep doing:**

As a team, we would like to continue a divide-and-conquer technique in which we break into pairs or threes and work to complete smaller objectives to complete a much larger task overall. We have found that breaking into smaller groups allows us to cover more ground while still working with our group. It also ensures that we stay on the same page.

As a team we would also like to continue doing our weekly sub-group meetings. The objective of our subgroups are responsible to complete tasks that are prevalent to the core code. Additionally, the group overall is able to stay on task and still be all on the same page.

**Work Completed/Not Completed:**

|  |  |
| --- | --- |
| Work Completed | Not Completed |
| As a user, I would like to access a list of my saved recipes so I can recall my desired recipes at any time. | As a user, I would like to be able to share my recipes so I can show my creativity with other users. |
| As a user, I would like to be able to create new recipes with my own ingredients so that I can save recipes I have made myself. |  |
| As a user, I would like to able to edit my recipes so that I can make modifications to recipes if needed. |  |
| As a user, I would like to be able to delete recipes so that I may remove recipes I no longer have interest in. |  |

**Work Completion Rate:**

Total number of user stories completed: 4

Total number of estimated ideal work hours completed: 60

Total number of days for the sprint: 7 days

User Stories per day: 1 user story/day

Ideal work hours per day: 16 hr/day

